# http://cs.armstrong.edu/rasheed/Web/images/Armstrong_logo.jpg

# **Weekly Project Status Report**

**Project Name:** Code Hoping Authentication System **2 Points**

**Team Members**: Schmid Tosha, Bonsignori Evan, Brown Darryle, Norris Tyler

**Report Period**: 11/21 – 11/30/2017

**Preparer Name**: Evan Bonsignori

**Task Title**: (Still) Drafting Final Document

**This Week Milestones**

|  |  |  |  |
| --- | --- | --- | --- |
| Milestones | Planned date for completion | Actual date of completion | Comments and Accomplishments |
| Four pages into implementation notes | 11/21 | 11/21 |  |
| Finish Implementation notes section | 11/28 |  |  |
| Proofread Existing Sections | 11/28 | 11/26 | By Teammates |

**Accomplishments:**

|  |
| --- |
| **- Further Implementation Section**  **-Teammates proofread the existing sections** |

**weekly Planning**

|  |
| --- |
| **-*Continue to work on documentation***  ***- Have teammates proofread other sections after I complete them*** |

*Note: Individual weekly report must be submitted by each student in the group. Reports will be collected by the instructor during the project’s group discussion.*